## Slide 1: PAPER 3 Limitations of Agile Software Processes

## Slide 2: OVERVIEW
Agile processes are intended to support early and quick production of working code
Agile process proponents and critics often emphasize the code focus of these processes
Proponents often argue that code is the only deliverable that matters, and marginalize the role of analysis and design models and documentation in software creation and evolution

## Slide 3: OVERVIEW contd..
Agile process critics point out that the emphasis on code can lead to corporate memory loss because there is little emphasis on producing good documentation and models to support software creation and evolution of large, complex systems
Our analysis is based on a study of assumptions underlying Extreme Programming (XP), Scrum , Agile Unified Process , Agile Modeling and the principles stated by the Agile Alliance. It is mainly an analytical study, supported by experiences on a few XP projects conducted by the authors.

## Slide 4: Agile Alliance Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software
Business people and developers must work together daily throughout the project
Welcome changing requirements, even late in development
Deliver working software frequently
Working software is the primary measure of progress
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done

## Slide 5: Agile Alliance Principles contd..
The best architectures, requirements, and designs emerge from self-organizing teams
The most efficient and effective method of conveying information to and within a development team is face-to face conversation
Agile processes promote sustainable development
Continuous attention to technical excellence and good design enhances agility
Project teams evaluate their effectiveness at regular intervals and adjust their behavior accordingly

## Slide 6: Limitations
Limited support for distributed development environments
Limited support for subcontracting
Limited support for building reusable artifacts
Limited support for development involving large teams
Limited support for developing safety-critical software
Limited support for developing large, complex software

## Slide 7: Conclusion
While it appears that there have been many software development project successes based on agile processes, so far most of these success stories are only anecdotal.
Empirical data comparing the effectiveness and limitations of agile and non-agile approaches would greatly enhance our understanding of the true benefits and limitations of agile processes.

## Slide 8: References
Ambler, S. Agile Modeling: The Official Agile Modeling (AM) Site. http://www.agilemodeling.com.
Beck, K., Fowler, M. Planning Extreme Programming. Addison-Wesley, 2000
Aoyama, M. Web-Based Agile Software Development. IEEE Software, November/December 1998.
Turk, D., France, R., Rumpe, B. Agile Software Processes: Principles, Assumptions and Limitations. Technical Report. Colorado State University, 2002.
Auer, K., Miller, R. Extreme Programming Applied. Addison-Wesley, 2002.
Fowler, M. Refactoring. Addison-Wesley, 1999