## Slide 1: AGILE SOFTWARE DEVELOPMENT
PAPER 1:
web based agile software development
PAPER 2:
small and medium enterprise
PAPER 3:
limitations
BY:-
SHARAN
MUNENDRA
SRINIVASA

## Slide 2: Web based ASP
INTRODUCTION:
-The accelerated pace of software development and the geographically
distributed nature of many development teams demand new process
models.
-ASP is one among them. ASP aims to develop software quickly while
maintaining the flexibility needed to respond to changing
requirements.
- ASP is basically iterative and incremental. It is time based
management rather than the volume based like other s/w models.
-To be agile, the process must be flexible enough to adapt smoothly to . changes in requirements and delivery schedule.
-the process architecture shifts from monolithic to modular in ASP.

## Slide 3: ASP management in Real time
ASP can be divided into upstream and downstream processes.
Upstream is from analysis to implementation
while down is integration and testing.
Management can be of 2 approaches
i. time based
ii. Just in time based
In this paper more preference is given to just in time approach.

## Slide 4: JUST IN TIME MANAGEMENT
Just-in-time process management mandates
that the right information be provided to the right
people at the right time.
management must be able to move easily up and down the levels of abstraction , which
required us to establish the relationships
between the different management levels.
There are 3 management hierarchy-
Person, Team, project.

## Slide 5: Agile Software Engineering Environment
Support for just-in-time management of both process and product
A network-centric architecture.
Support for the individual developer
The reference model separates concerns so that different layers can evolve independently.
The collaboration layer is implemented as a process-centered software engineering environment named Prime; the information layer is implemented as a Web-based distributed repository named WAIN. The operations layer is implemented across a common client–server platform that consists of standardized hardware and software. For the client, PCs running Windows; for the server , Unix is used.

## Slide 6: WAIN
The middle layer of the ASEE provides a platform for the WAIN, which allows sharing
of information over the Internet.
The 2 major issues in WAIN development are
a. Semi structured design information
b. Information sharing over the Internet
Working in conjunction with Prime , WAIN
-encapsulates the structure of various design documents and provides uniform access methods to them;
-supports the creation, editing, retrieval, and change control of design documents;
-enables developers to navigate across the distributed repositories; and
-controls security.

## Slide 7: ADVANTAGES and DISADVANTAGES
ADVANTAGES
Use of just in time management approach. It has scope for individual developers.
Shift from enforcement to empowerment
Enhancing security
DISADVANTAGES
The main disadvantage of the paper is does not cover drawbacks of ASP.
Covered less of web , cost efficetiveness ..
Other paper cover these things…..

## Slide 8
In the last decades , the evolution of technology has been a crucial factor in the birth and growth of new companies providing many types of services worldwide.
Small and Medium Enterprises (SMEs) dominate the industrial infrastructure & many economists believe that wealth of nations and growth of their economies depends on the performance of the SMEs.
Need for agile methodologies-increase in customer satisfaction , faster production.
Challenges for agile methodologies are serial thinking , closed mindedness , office politics , black and white mind-set , fear of change , do-it-all-at-once attitude.
Small and Medium Enterprises

## Slide 9
Agile project management assessment- gives information about the agility level related to the governance , business responsiveness and other administrative practices
Project agility assessment- includes customer participation in the project and his position about agility.
Work-team agility assessment- this is characterized by measuring the teamwork agility through categories like product ownership , release planning and tracking team effectiveness , testing practices and development practices
Agile workspace coverage- this refers to the workspace of the companies.
Model for measuring agility in software development SMEs

## Slide 10
Advantages
This is best suited for SMEs.
This model will provide a general view of agility in the company and could allow companies to compare their agility levels and assess how successful are their transition-to-agile projects in terms of agile values, practices, and philosophy.
Deep team analysis

## Slide 11: Limitations of Agile Software Processes
OVERVIEW:
Agile processes are intended to support early and quick production of working code
Agile process proponents and critics often emphasize the code focus of these processes
Proponents often argue that code is the only deliverable that matters, and marginalize the role of analysis and design models and documentation in software creation and evolution

## Slide 12: OVERVIEW contd..
Agile process critics point out that the emphasis on code can lead to corporate memory loss because there is little emphasis on producing good documentation and models to support software creation and evolution of large, complex systems
Our analysis is based on a study of assumptions underlying Extreme Programming (XP), Scrum , Agile Unified Process , Agile Modeling and the principles stated by the Agile Alliance. It is mainly an analytical study, supported by experiences on a few XP projects conducted by the authors.

## Slide 13: Agile Alliance Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software
Business people and developers must work together daily throughout the project
Welcome changing requirements, even late in development
Deliver working software frequently
Working software is the primary measure of progress
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done

## Slide 14: Agile Alliance Principles contd..
The best architectures, requirements, and designs emerge from self-organizing teams
The most efficient and effective method of conveying information to and within a development team is face-to face conversation
Agile processes promote sustainable development
Continuous attention to technical excellence and good design enhances agility
Project teams evaluate their effectiveness at regular intervals and adjust their behavior accordingly

## Slide 15: XP Assumptions
Customers are co-located with the development team and are readily available when needed by developers. Furthermore, the reliance on face-to-face communication requires that developers be located in close proximity to each other.
Documentation and software models do not play central roles in software development.
Software requirements and the environment in which software is developed evolve as the software is being developed.
Development processes that are dynamically adapted to changing project and product characteristics are more likely to produce high-quality products.
Developers have the experience needed to define and adapt their processes appropriately. In other words, an organization can form teams consisting of bright, highly-experienced problem solvers capable of effectively evolving their processes while they are being executed.

## Slide 16: Assumptions cntd..
Project visibility can be achieved primarily through delivery of increments and a few metrics.
Rigorous evaluation of software artifacts (products and processes) can be restricted to frequent informal reviews and code testing. Reusability and generality should not be goals of application-specific software development.
Cost of change does not dramatically increase over time.
Software can be developed in increments.
There is no need to design for change because any change can be effectively handled by refactoring the code

## Slide 17: Limitations
Limited support for distributed development environments
Limited support for subcontracting
Limited support for building reusable artifacts
Limited support for development involving large teams
Limited support for developing safety-critical software
Limited support for developing large, complex software

## Slide 18: Conclusion
While it appears that there have been many software development project successes based on agile processes, so far most of these success stories are only anecdotal.
Empirical data comparing the effectiveness and limitations of agile and non-agile approaches would greatly enhance our understanding of the true benefits and limitations of agile processes.

## Slide 19: REFERNCES:
M. Aoyama, “Concurrent-Development Process Model,” IEEE
Software, July 1993, pp. 46-55.
M. Aoyama, “Agile Software Process and Its Experience,” Proc.
20th ICSE, IEEE Computer Soc. Press, Los Alamitos, Calif., Apr.
1998, pp. 3-12.
W.S. Humphrey, Introduction to the Personal Software Process,
Addison Wesley Longman, Reading, Mass., 1997.
M. Aoyama, “Sharing and Managing the Design Information in
a Distributed Concurrent Development of Large-Scale Software Systems,” Proc. IEEE COMPSAC ’96, IEEE Computer Soc.
Press, Los Alamitos, Calif., Aug. 1996, pp. 168-175.
J. Abe et al., “An Investigation of the Nature of the PB Curves of
Software Projects,” Trans. Information Processing Soc. of Japan,
M.A. Cusumano and R.W. Selby, Microsoft Secrets, The Free

## Slide 20: References
A model for Measuring agility in small and Medium software development enterprises by Victor Escobar-Sarmiento and Mario Linares-Vasquez
Z. J. Acs and L. Preston, “Small and medium-sized enterprises, technology , and globalization introduction to a special issue on small and medium sized enterprises in the global economy.” Small Bus . Econ., vol. 9, pp. 1–6, 1997.
B. Boehm and R. Turner, Balancing Agility and Discipline - A Guide for the Perplexed. Addison-Wesley, 2004.
T. Dybå and T. Dingsøyr, “What do we know about agile software development?,” IEEE Computer Society, 2009.
.

## Slide 21: References
Ambler, S. Agile Modeling: The Official Agile Modeling (AM) Site. http://www.agilemodeling.com.
Beck, K., Fowler, M. Planning Extreme Programming. Addison-Wesley, 2000
Aoyama, M. Web-Based Agile Software Development. IEEE Software, November/December 1998.
Turk, D., France, R., Rumpe, B. Agile Software Processes: Principles, Assumptions and Limitations. Technical Report. Colorado State University, 2002.
Auer, K., Miller, R. Extreme Programming Applied. Addison-Wesley, 2002.
Fowler, M. Refactoring. Addison-Wesley, 1999